MASTER LEARNING & BUILD ROADMAP

Water Quality Anomaly Detection & Health Risk Predictor

Ghost  |  MCA 1st Year  |  Christ (Deemed to be University), Delhi NCR

Solo Academic Project  |  Learn & Build Simultaneously

# Project Overview

This document is your complete, step-by-step guide to learning and building the Water Quality Anomaly Detection & Health Risk Predictor. Each step follows the learn-and-build approach: you study only what is needed, then immediately apply it to the project.

| Frontend | Backend | ML Service | AI + Deploy |
| --- | --- | --- | --- |
| React 18 + Vite Recharts Tailwind CSS | Java + Spring Boot Spring Security Spring Data JPA | Python + FastAPI Scikit-learn ARIMA + Z-score | Claude API PostgreSQL 15 Vercel + Railway |

# 10-Step Roadmap at a Glance

| Step | Technology | What You Build | Est. Hours | Phase |
| --- | --- | --- | --- | --- |
| 01 | HTML + CSS + JS Fundamentals | Static dashboard mockup | 10–12 hrs | Foundation |
| 02 | React 18 + Vite + Tailwind | Full frontend UI with charts | 15–16 hrs | Foundation |
| 03 | Core Java (Tim Buchalka) | Java data models + collections | 25–28 hrs | Backend |
| 04 | Spring Boot + REST + JPA | REST API + PostgreSQL integration | 12–14 hrs | Backend |
| 05 | Spring Security + JWT | Auth system: login, register, tokens | 4–5 hrs | Backend |
| 06 | File Handling (CSV Upload) | CSV upload + parse + store endpoint | 3–4 hrs | Backend |
| 07 | Python + ML (Isolation Forest, Z-score, ARIMA) | FastAPI ML microservice | 18–20 hrs | ML/AI |
| 08 | Claude API Integration | AI health risk analysis endpoint | 3–4 hrs | ML/AI |
| 09 | Scheduling + Gov API | Auto-fetch + cron job | 4–5 hrs | Deploy |
| 10 | Docker + Cloud Deployment | Live app on Vercel + Railway + Render | 5–6 hrs | Deploy |

Total estimated focused learning + building time: ~100–115 hours

# STEP 01 — HTML + CSS + JavaScript Fundamentals

| 01 | HTML + CSS + JavaScript Fundamentals | ~10–12 hrs | Foundation |
| --- | --- | --- | --- |

## Course: The Complete JavaScript Course (Jonas Schmedtmann)

✅ What to Learn (Must-Do Sections)

- JavaScript Fundamentals Part 1 & 2 — variables, types, functions, arrays, objects

- HTML & CSS Crash Course — semantic HTML, Flexbox, basic responsive layout

- JavaScript in the Browser: DOM Manipulation — selecting elements, events, updating UI

- Data Structures, Modern Operators & Strings — destructuring, spread, optional chaining

- Working With Arrays — map, filter, reduce (critical for water data processing)

- Asynchronous JavaScript: Promises, Async/Await, AJAX — fetch API, calling your Java backend

- Modern JS Development: Modules & Tooling — ES Modules, npm basics (needed for Vite)

⏭️ What to Skip

- How JavaScript Works Behind the Scenes — theory, do after project

- Numbers, Dates, Intl, Timers — not needed for project scope

- Advanced DOM and Events — React handles this

- OOP with JavaScript, Mapty App, Forkify App — not relevant

- Setting Up Git and Deployment — covered in Step 10

## What You Build in This Step

| BUILD | A static HTML/CSS mockup of the water quality dashboard — header, sidebar navigation, a data table showing sample water readings, and a placeholder chart area. No backend yet, pure HTML/CSS/JS. |
| --- | --- |

| OUTCOME | You can read and display water quality data from a hardcoded JS array. The page is styled with CSS and responds to button clicks. Foundation for React in Step 02. |
| --- | --- |

# STEP 02 — React 18 + Vite + Tailwind CSS

| 02 | React 18 + Vite + Tailwind CSS (Frontend) | ~15–16 hrs | Foundation |
| --- | --- | --- | --- |

## Course: React — The Complete Guide (Academind / Maximilian Schwarzmüller)

✅ Critical Path — Sections to Complete

- S1: Getting Started — Vite setup, project structure

- S2: JavaScript Refresher — quick ES6+ recap before React

- S3: React Essentials — Components, JSX, Props, State — the absolute core

- S4: React Essentials Deep Dive — how React renders, keys, fragments

- S6: Styling React Components — Tailwind CSS integration

- S11: Handling Side Effects & useEffect — fetch water data on component mount

- S15: Sending HTTP Requests — calling your Spring Boot REST API from React

- S17: Working with Forms & User Input — CSV upload form, search/filter inputs

- S22: Building a Multi-Page SPA with React Router — Dashboard, Upload, Reports, Login pages

- S23: Adding Authentication to React Apps — JWT token storage, protected routes

⚡ Skim (Good to Know)

- S5: Practice Project — do quickly to solidify S3+S4

- S10: Context API & useReducer — manage user session state app-wide

- S16: Custom React Hooks — one custom hook for data fetching logic

- S25: React Query / Tanstack Query — optional, makes API calls cleaner

⏭️ Skip Entirely

- S8 Refs & Portals, S9 Practice (Project Mgmt), S12 Quiz App — not relevant

- S13 Behind the Scenes, S14 Class Components — do after, outdated pattern

- S18 Form Actions, S19 Food Order App, S20–21 Redux — overkill for this project

- S24 Deploying React, S26 Next.js, S27 RSC, S28 Animations — skip

- S29–32 Patterns/Testing/TypeScript, S33–40 Bonus sections — all skip

## What You Build in This Step

| BUILD | Full React frontend: Dashboard page with Recharts line/bar charts, CSV Upload page with drag-and-drop, Water Readings table with filters, Anomaly Alerts page, Login/Register pages. All connected with React Router. |
| --- | --- |

| OUTCOME | A fully functional React SPA styled with Tailwind CSS. Data is still mocked locally. In Step 04 you will swap mocked data for real Spring Boot API calls. |
| --- | --- |

# STEP 03 — Core Java (Tim Buchalka's Java Masterclass)

| 03 | Core Java Fundamentals | ~25–28 hrs | Backend |
| --- | --- | --- | --- |

## Course: Java Programming Masterclass (Tim Buchalka)

✅ Must Complete — You Are Already in Progress

- S1–S4: Getting Started, Setup, First Steps, IntelliJ IDEA — ALREADY DONE ✅

- S5: Expressions, Statements, Methods — IN PROGRESS (14/27) → finish this

- S6: Conditional Logic, Loops — IN PROGRESS (8/37) → finish this

- S7: OOP Classes & Inheritance — IN PROGRESS (6/33) → finish this

- S8: Advanced OOP — Composition, Encapsulation — needed for Spring Boot service/repository layers

- S11: Abstraction & Interfaces — Spring Boot is interface-heavy (Repository, Service interfaces)

- S15: Java Collections: Lists, Sets, Maps — critical for grouping water quality readings

- S17: Java Streams — data processing pipelines, filtering anomalies

- S20: Java I/O and File Operations — CSV file reading and writing

- S22: Java Database Connectivity (JDBC) — PostgreSQL connection, queries

⚡ Skim

- S9: Advanced Arrays — quick skim, useful for sensor data buffers

- S10: Lists, Iterators, ArrayLists — overlaps with S15, skim

- S14: Java Lambdas — used heavily with Streams, skim the basics

- S18: Math, Date/Time — just the Date/Time part for timestamps on water readings

⏭️ Skip Entirely

- S12 Generics Deep Dive, S13 Nested Classes, S16 Mutability/Final — too theoretical

- S19 Regular Expressions, S21 Concurrency/Multithreading — not needed

- S23 Network Programming — Spring Boot handles this for you

- S24 Debugging & Testing — just use IntelliJ debugger as you go

- S25 JavaFX UI, S26–27 Java 9 Modules — completely irrelevant

## What You Build in This Step

| BUILD | Java model classes: WaterReading.java, AnomalyAlert.java, User.java. Practice Collections by grouping readings by location. Practice Streams by filtering readings where pH > 8.5 or turbidity > threshold. Practice File I/O by reading a sample CSV file in pure Java. |
| --- | --- |

| OUTCOME | Solid Java foundation. You understand OOP, Collections, Streams, File I/O, and JDBC — everything Spring Boot builds on top of. |
| --- | --- |

# STEP 04 — Spring Boot + REST API + Spring Data JPA

| 04 | Spring Boot REST API + PostgreSQL | ~12–14 hrs | Backend |
| --- | --- | --- | --- |

## Course: Java Spring Framework, Spring Boot, Spring AI (Navin Reddy — Telusko)

✅ Must Complete in This Order

- Maven — dependency management, pom.xml setup, adding Spring Boot starter dependencies

- JDBC — understand raw database connectivity before moving to JPA

- Hibernate — ORM concepts, entity mapping, sessions (JPA is built on Hibernate)

- Spring Getting Started — Spring container, beans, dependency injection

- Exploring Spring Framework — IoC, ApplicationContext, @Component, @Autowired

- Moving to Spring Boot — Spring Initializr, auto-configuration, application.properties

- Spring Boot Web — @RestController, @GetMapping, @PostMapping, request/response

- REST using Spring Boot — building proper REST endpoints, HTTP status codes, ResponseEntity

- Spring Data JPA — @Entity, @Repository, JpaRepository, custom queries

⚡ Skim

- Working with Java Based Configuration — annotation-based config overview

- Spring Data Rest — very short (13 min), quick look at auto-generated endpoints

- Securing Job App — practical Spring Security example, skim as preview for Step 05

⏭️ Skip in This Step (Covered in Later Steps)

- Spring Security & JWT — covered fully in Step 05

- Docker & Cloud Deployment — covered in Step 10

- Spring AI, Microservices — not needed for this project

- Exploring Web MVC without Spring Boot — outdated, skip

- Spring AOP — skip entirely, advanced cross-cutting concern pattern

- DSA Optional — skip

## What You Build in This Step

| BUILD | Full Spring Boot backend: WaterReadingController (GET /api/readings, POST /api/readings), AnomalyController (GET /api/anomalies), UserController (POST /api/auth/register, POST /api/auth/login). PostgreSQL database with water_readings, anomaly_alerts, users tables. JPA entities and repositories for all three. |
| --- | --- |

| OUTCOME | A working REST API that your React frontend (Step 02) can call. Test all endpoints with Postman. Connect React to Spring Boot — real data flows end to end for the first time. |
| --- | --- |

# STEP 05 — Spring Security + JWT Authentication

| 05 | Spring Security + JWT Auth | ~4–5 hrs | Backend |
| --- | --- | --- | --- |

## Course: Telusko — Spring Security + JWT Sections

✅ Must Complete

- Spring Security — SecurityFilterChain, UserDetailsService, password encoding with BCrypt

- JWT (JSON Web Token) and OAuth2 — token generation, validation, refresh tokens

- Securing Job App — practical example: protect endpoints, role-based access

What You Build in This Step

| BUILD | Complete auth system: register endpoint creates user with BCrypt hashed password, login endpoint validates credentials and returns JWT token, all /api/readings and /api/anomalies endpoints are protected and require valid JWT in Authorization header. React frontend stores token in memory and sends it with every request. |
| --- | --- |

| OUTCOME | Secure application. Only authenticated users can upload CSV or view water quality data. |
| --- | --- |

# STEP 06 — File Handling (CSV Upload & Parsing)

| 06 | CSV Upload, Parse & Store | ~3–4 hrs | Backend |
| --- | --- | --- | --- |

## No New Course Needed — Apply Java I/O + Spring Boot Knowledge

This step uses skills from Step 03 (Java I/O) and Step 04 (Spring Boot REST). You will add Multipart file upload support to your existing Spring Boot backend.

✅ What to Learn & Implement

- Spring Boot Multipart File Upload — @RequestParam MultipartFile in your controller

- Apache Commons CSV or OpenCSV — add dependency, parse CSV rows into WaterReading objects

- Batch insert to PostgreSQL — save list of readings using JPA saveAll()

- Validation — check CSV column headers match expected format, return error if malformed

- React file upload — update your Upload page to POST multipart/form-data to Spring Boot

## What You Build in This Step

| BUILD | POST /api/upload endpoint that accepts a CSV file, parses each row into a WaterReading object (pH, turbidity, temperature, dissolved_oxygen, location, timestamp), validates the data, and bulk-inserts to PostgreSQL. React Upload page shows upload progress and success/error message. |
| --- | --- |

| OUTCOME | Users can upload real water quality CSV datasets. Data is stored in PostgreSQL and immediately visible on the Dashboard. |
| --- | --- |

# STEP 07 — Python + Machine Learning Microservice

| 07 | Python + FastAPI + Isolation Forest + Z-score + ARIMA | ~18–20 hrs | ML/AI |
| --- | --- | --- | --- |

## Course: Complete ML & Data Science Bootcamp (Andrei Neagoie)

✅ Must Complete — In This Order

- S17: Learn Python — variables, functions, lists, dicts, file handling, OOP basics

- S18: Learn Python Part 2 — classes, error handling, modules, pip packages

- S7: NumPy (finish 16 remaining) — arrays, math operations, Z-score calculation

- S6: Pandas — already done ✅ — reading CSVs, DataFrames, groupby (critical for water data)

- S9: Scikit-learn: Creating ML Models — train/test split, model fitting, Isolation Forest

- S12: Milestone Project 2: Time Series Data — ARIMA model, forecasting anomalies over time

⚡ Skim

- S8: Matplotlib — just enough to visualize anomaly detection results during development

- S13: Data Engineering — understand data pipeline structure for your ML microservice

⏭️ Skip Entirely

- S11 Classification Milestone Project — not relevant to anomaly detection

- S14 Neural Networks & TensorFlow — massive overkill, Isolation Forest is sufficient

- S15 Storytelling, S16 Career Advice, S19 Advanced Stats, S20–21 Bonus — skip all

## What You Build in This Step

| BUILD | Python FastAPI microservice with three endpoints: POST /ml/detect (runs Isolation Forest + Z-score on uploaded water readings, returns list of anomalies with confidence scores), POST /ml/forecast (runs ARIMA on time series data, predicts next 7 days), GET /ml/health (health check). Spring Boot calls this microservice after CSV upload. |
| --- | --- |

| OUTCOME | The core intelligence of your project is live. Upload a CSV → Spring Boot stores it → calls Python ML service → anomalies are detected → stored back in PostgreSQL → React dashboard shows alerts. |
| --- | --- |

# STEP 08 — Claude AI Integration (Health Risk Analysis)

| 08 | Anthropic Claude API — AI Health Risk Predictor | ~3–4 hrs | ML/AI |
| --- | --- | --- | --- |

## No Course Needed — Use Anthropic API Documentation

This is where your project becomes truly unique. After the ML microservice detects anomalies, you call the Claude API to generate a human-readable health risk assessment.

✅ What to Learn & Implement

- Anthropic API — POST to /v1/messages with your anomaly data as context

- Prompt engineering — structure your prompt: 'Given these water quality readings with anomalies: [data], provide a health risk assessment for residents and recommend actions.'

- Spring Boot integration — ClaudeService.java calls the Anthropic API using Java HTTP client

- Response handling — parse Claude's text response, store it in PostgreSQL with the anomaly record

- React display — show the AI-generated health risk report on the Anomaly Detail page

## What You Build in This Step

| BUILD | ClaudeService.java that takes an AnomalyAlert object, sends water quality parameters + anomaly details to Claude API, receives a structured health risk assessment (risk level: Low/Medium/High/Critical, affected population, recommended actions, time sensitivity), stores the report in the database. |
| --- | --- |

| OUTCOME | The project's headline feature: AI-powered health risk reports that translate raw anomaly data into actionable public health guidance. This is your strongest demo moment. |
| --- | --- |

# STEP 09 — Scheduling + Government Water Quality API

| 09 | Cron Jobs + External API Data Fetching | ~4–5 hrs | Deploy |
| --- | --- | --- | --- |

## No New Course Needed — Spring Boot @Scheduled + RestTemplate

This step adds automation to your project. Instead of only accepting manual CSV uploads, your system periodically fetches water quality data from public government APIs.

✅ What to Learn & Implement

- Spring Boot @Scheduled — cron expression syntax, scheduled task configuration

- RestTemplate / WebClient — calling external REST APIs from Spring Boot

- India WRIS API / data.gov.in water quality datasets — public APIs for real water data

- Data deduplication — check if reading already exists before inserting

- Scheduler + ML pipeline — after fetching new data, automatically trigger ML anomaly detection

- Email alerts with Spring Mail — send email notification when High/Critical anomaly is detected

## What You Build in This Step

| BUILD | WaterDataScheduler.java that runs every 6 hours, fetches latest readings from government API, stores new records, triggers ML microservice for anomaly detection, and if Critical anomaly found, sends email alert to configured admin addresses via Spring Mail (Nodemailer equivalent in Java). |
| --- | --- |

| OUTCOME | Fully automated data pipeline. The system monitors water quality 24/7 without manual intervention. |
| --- | --- |

# STEP 10 — Docker + Cloud Deployment

| 10 | Docker + Vercel + Railway + Render | ~5–6 hrs | Deploy |
| --- | --- | --- | --- |

## Course: Telusko — Docker + Cloud Deployment Sections + Git

✅ Must Complete

- Git — commit history, branching, GitHub remote repository (use throughout all steps)

- Docker — Dockerfile for Spring Boot, Dockerfile for Python FastAPI, docker-compose.yml to run everything together locally

- Cloud Deployment — deploy Spring Boot to Railway (free tier), Python FastAPI to Render (free tier), React to Vercel (free tier), PostgreSQL to Railway managed database

Deployment Architecture

- Vercel — hosts React frontend (automatic deploy from GitHub main branch)

- Railway — hosts Spring Boot backend + PostgreSQL database

- Render — hosts Python FastAPI ML microservice

- Environment variables — configure API keys, DB connection strings, service URLs in each platform

## What You Build in This Step

| BUILD | Three Dockerfiles + one docker-compose.yml. GitHub Actions CI/CD pipeline (optional). All three services deployed to free cloud platforms with correct environment variables. Custom domain optional. Final live URL to include in your academic submission. |
| --- | --- |

| OUTCOME | Project is LIVE and accessible from any browser. You have a public URL to demo in your academic presentation and submit with your documentation. |
| --- | --- |

# Complete Roadmap Summary

| # | Technology | Course | Hours | Phase | Status |
| --- | --- | --- | --- | --- | --- |
| 01 | HTML + CSS + JS | Jonas Schmedtmann — Complete JS Course | 10–12 | Foundation | [ ] |
| 02 | React + Tailwind | Academind — React Complete Guide | 15–16 | Foundation | [ ] |
| 03 | Core Java | Tim Buchalka — Java Masterclass | 25–28 | Backend | [ ] |
| 04 | Spring Boot + JPA | Navin Reddy — Spring Boot (Telusko) | 12–14 | Backend | [ ] |
| 05 | Spring Security + JWT | Telusko — Security + JWT sections | 4–5 | Backend | [ ] |
| 06 | CSV File Handling | Apply Steps 03 + 04 knowledge | 3–4 | Backend | [ ] |
| 07 | Python + ML | Andrei Neagoie — ML & Data Science | 18–20 | ML/AI | [ ] |
| 08 | Claude API | Anthropic Docs + API Reference | 3–4 | ML/AI | [ ] |
| 09 | Scheduling + Gov API | Spring @Scheduled + Spring Mail | 4–5 | Deploy | [ ] |
| 10 | Docker + Deploy | Telusko — Docker + Git + Cloud | 5–6 | Deploy | [ ] |

| Total Focused Learning Time ~100–115 hours | Approach Learn → Build → Repeat |
| --- | --- |

Water Quality Anomaly Detection & Health Risk Predictor  |  Ghost  |  Christ (Deemed to be University), Delhi NCR